**Group 4**

Forager Meeting Minutes : Sprint Planning

November 7, 2012

**Opening:**

The meeting of ***Group4*** was called to order at 6:00 pm on November 7, 2012 at SPSU by The Team.

**Present:**

Matthew Powell

Robin Mays

Thomas Couture

Samuel Hall

**Present:**

1. **Approval of Agenda**

The agenda was unanimously approved as discussed.

1. **Approval of Minutes**

The minutes of the previous meeting are available for viewing.

1. **Opening Issues**

We had two things carry over from the sprint 1, as they did not work as completely intended.   
  
1. Rework on the Crawler as it is not picking up every link that it should. (Use Case Crawler-1)

2. Complete the table so you can view all reports and not just first 100, as well as some styling for the table. (Use Case Report-1)  
  
Currently those two are at the top of the list, as the crawler and report viewer are of high priority.

1. **New Business**

Review Sprint 2 Backlog.

3. Sorting of the report fields (UC Report-3)

4. Printer Friendly Report (UC Report-4)

5. Report Comparison shows changes between two reports (UC Report-5)

6. Showing a report from a live scan. (UC Report-6)

7. Scan limitations by Runtime. (UC Crawler-3)

8. Rerun a previous scan and compare the two reports. (UC Crawler-4)

9. Distinguishing that a page is a secure page and not an error. (UC SSL)

10. Sort the report based off of sub domain. This specific sort was lower priority which is why it is not with the other sorting methods. (UC Report-7)

11. Login. The login is functioning but is lacking a UI at the moment.(UC Login)

12. Pause a running scan. (UC Crawler-5)

13. Running a predetermined scan set up by the user by time and date. (UC Crawler-6)

14. Loadtime determined and added to the report. (UC Crawler-7)  
  
**Questions for the customer:**  
  
Are these items satisfactory for the Product Owner/Customer?  
Are there any items the customer does not want?  
Are there any priority changes that the Product Owner wants?  
Having seen our presentation, are there any things that you (in any role you play) did not like or want us to change/improve upon?  
Was the UI more acceptable than the previous project?(You told us our UI was bad before)

1. **Agenda for Next Meeting**

Review answers to above question from the customer and update sprint 2 backlog if necessary.

**Adjournment:**

This meeting was adjourned at 7:30pm by The Team. The next general meeting will be at 6:00pm on Novemver 13, 2012 at SPSU.

**Minutes submitted by:** Robin Mays

**Approved by:**  Matthew Powell