**Group 4**

Forager Meeting Minutes : Sprint Planning

November 19, 2012

**Opening:**

The meeting of ***Group4*** was called to order at 6:00 pm on November 7, 2012 at SPSU by The Team.

**Present:**

Matthew Powell

Robin Mays

Thomas Couture

Samuel Hall

**Present:**

1. **Approval of Agenda**

The agenda was unanimously approved as discussed.

1. **Approval of Minutes**

The minutes of the previous meeting are available for viewing.

1. **Opening Issues**

We had two things carry over from the sprint 1, as they did not work as completely intended.   
  
1. Review fixes to the web crawler including login functionality, UI design, and table sorting: Robin, Lee, Matthew, and Thomas

2. Reformat test plans and add test plans for new features: Matthew

Currently those two are at the top of the list, as the crawler and report viewer are of high priority.

1. **New Business**

Review Sprint 2 Backlog.

3. Sorting of the report fields (UC Report-3): Not yet complete/Robin and Thomas

4. Printer Friendly Report (UC Report-4): Not yet complete/Robin and Thomas

5. Report Comparison shows changes between two reports (UC Report-5): Not yet compelte: Robin and Thomas

6. Showing a report from a live scan. (UC Report-6): Not yet complete: Lee and Matthew

7. Scan limitations by Runtime. (UC Crawler-3): Complete/Lee and Matthew

8. Rerun a previous scan and compare the two reports. (UC Crawler-4): Not yet complete/Lee and Matthew(backend for #5)

9. Distinguishing that a page is a secure page and not an error. (UC SSL): Complete/Lee and Matthew

10. Sort the report based off of sub domain. This specific sort was lower priority which is why it is not with the other sorting methods. (UC Report-7): Not yet Complete/Robin and Thomas

11. Login. The login is functioning but is lacking a UI at the moment.(UC Login): Complete/Lee

12. Pause a running scan. (UC Crawler-5): Not yet complete/Lee and Matthew

13. Running a predetermined scan set up by the user by time and date. (UC Crawler-6): Not Yet Complete/Lee and Matthew

14. Loadtime determined and added to the report. (UC Crawler-7): Not yet complete/Lee and Matthew

1. **Agenda for Next Meeting**

Review backlog and discuss any impediment.

**Adjournment:**

This meeting was adjourned at 7:30pm by The Team. The next general meeting will be at 6:00pm on Novemver 22, 2012 at SPSU.

**Minutes submitted by:** Thomas Couture

**Approved by:**  Matthew Powell