**Group 4**

Forager Meeting Minutes : Sprint Planning

November 22, 2012

**Opening:**

The meeting of ***Group4*** was called to order at 6:00 pm on November 22, 2012 at SPSU by The Team.

**Present:**

Matthew Powell

Robin Mays

Thomas Couture

Samuel Hall

**Present:**

1. **Approval of Agenda**

The agenda was unanimously approved as discussed.

1. **Approval of Minutes**

The minutes of the previous meeting are available for viewing.

1. **Opening Issues**

Teams members update about the status of their tasks.

At this point we have the following features working:

Login: Lee

Table sorting: Robin and Thomas

Updated UI designed: Robin and Thomase

Show a report from a live scan: Lee and Matthew

Pages are secure: Lee and Matthew

Display Load time: Lee and Matthew

1. **New Business**

Review Sprint 2 Backlog.

3. Sorting of the report fields (UC Report-3): Complete/Robin and Thomas

4. Printer Friendly Report (UC Report-4): Not yet complete/Robin and Thomas

5. Report Comparison shows changes between two reports (UC Report-5): Not yet compelte: Robin and Thomas

6. Showing a report from a live scan. (UC Report-6): Complete: Lee and Matthew

7. Scan limitations by Runtime. (UC Crawler-3): Complete/Lee and Matthew

8. Rerun a previous scan and compare the two reports. (UC Crawler-4): Not yet complete/Lee and Matthew(backend for #5)

9. Distinguishing that a page is a secure page and not an error. (UC SSL): Complete/Lee and Matthew

10. Sort the report based off of sub domain. This specific sort was lower priority which is why it is not with the other sorting methods. (UC Report-7): Complete/Robin and Thomas

11. Login. The login is functioning but is lacking a UI at the moment.(UC Login): Complete/Lee

12. Pause a running scan. (UC Crawler-5): Not yet complete/Lee and Matthew

13. Running a predetermined scan set up by the user by time and date. (UC Crawler-6): Not Yet Complete/Lee and Matthew

14. Loadtime determined and added to the report. (UC Crawler-7): Complete/Lee and Matthew

1. **Agenda for Next Meeting**

Review spring backlog.

**Adjournment:**

This meeting was adjourned at 7:30pm by The Team. The next general meeting will be at 2:30pm on Novemver 25, 2012 at SPSU.

**Minutes submitted by:** Robin Mays

**Approved by:**  Matthew Powell