**Group 4**

Forager Meeting Minutes : Sprint Planning

November 25, 2012

**Opening:**

The meeting of ***Group4*** was called to order at 2:30 pm on November 25, 2012 at SPSU by The Team.

**Present:**

Matthew Powell

Robin Mays

Thomas Couture

Samuel Hall

**Present:**

1. **Approval of Agenda**

The agenda was unanimously approved as discussed.

1. **Approval of Minutes**

The minutes of the previous meeting are available for viewing.

1. **Opening Issues**

Coding session and code reviews.

During this coding session it is important that we implement most of the remaining features. They are:

4. Printer Friendly Report (UC Report-4): Not yet complete/Robin and Thomas

5. Report Comparison shows changes between two reports (UC Report-5): Not yet compelte: Robin and Thomas

8. Rerun a previous scan and compare the two reports. (UC Crawler-4): Not yet complete/Lee and Matthew(backend for #5)

12. Pause a running scan. (UC Crawler-5): Not yet complete/Lee and Matthew

13. Running a predetermined scan set up by the user by time and date. (UC Crawler-6): Not Yet Complete/Lee and Matthew

1. **New Business**

No new business. This is only a coding session to complete the assigned tasks.

1. **Agenda for Next Meeting**

Review the status of assigned tasks and prepare report and powerpoints for demo.

**Adjournment:**

This meeting was adjourned at 7:30pm by The Team. The next general meeting will be at 6:00pm on Novemver 27, 2012 at SPSU.

**Minutes submitted by:** Lee Hall

**Approved by:**  Robin Mays