**Group 4**

Forager Meeting Minutes : Sprint Planning

November 27, 2012

**Opening:**

The meeting of ***Group4*** was called to order at 6:00 pm on November 27, 2012 at SPSU by The Team.

**Present:**

Matthew Powell

Robin Mays

Thomas Couture

Samuel Hall

**Present:**

1. **Approval of Agenda**

The agenda was unanimously approved as discussed.

1. **Approval of Minutes**

The minutes of the previous meeting are available for viewing.

1. **Opening Issues**

Team members update of status of their tasks:

At this point, the following features have been completed since the last meeting:

Printer friendly report: Thomas and Robin

Report Comparison: Thomas and Robin

Rerun scans to compare reports: Lee and Matthew

Pause a running scan: Lee and Matthew

1. **New Business**

Review Sprint 2 Backlog.

3. Sorting of the report fields (UC Report-3): Complete/Robin and Thomas

4. Printer Friendly Report (UC Report-4): Complete/Robin and Thomas

5. Report Comparison shows changes between two reports (UC Report-5): Complete: Robin and Thomas

6. Showing a report from a live scan. (UC Report-6): Complete: Lee and Matthew

7. Scan limitations by Runtime. (UC Crawler-3): Complete/Lee and Matthew

8. Rerun a previous scan and compare the two reports. (UC Crawler-4): Complete/Lee and Matthew(backend for #5)

9. Distinguishing that a page is a secure page and not an error. (UC SSL): Complete/Lee and Matthew

10. Sort the report based off of sub domain. This specific sort was lower priority which is why it is not with the other sorting methods. (UC Report-7): Complete/Robin and Thomas

11. Login. The login is functioning but is lacking a UI at the moment.(UC Login): Complete/Lee

12. Pause a running scan. (UC Crawler-5): Complete/Lee and Matthew

13. Running a predetermined scan set up by the user by time and date. (UC Crawler-6): Not Yet Complete/Lee and Matthew

14. Loadtime determined and added to the report. (UC Crawler-7): Complete/Lee and Matthew

1. **Agenda for Next Meeting**

Review sprint backlog and practice demo.

**Adjournment:**

This meeting was adjourned at 7:30pm by The Team. The next general meeting will be at 6:00pm on November 29, 2012 at SPSU.

**Minutes submitted by:** Matthew Powell

**Approved by:**  Lee Hall